Completion Notes: we will discuss this template at our first call and agree whether you or STA will complete it (often it’s a combination)

Background of the charity Provide background to the charity and a link to website. This is information that helps the potential volunteer understand the cause and what the charity does. The Jeely Piece Club is a charity with it's roots based in Castlemilk, which is in Glasgow's south side. It is a real grassroots charity, in its 50th year and very much with the ethos of ‘for the people by the people’. We provide play and learning opportunities for children from 0 to 12 years regardless of status or circumstance. We do this from our two dedicated centres within the Castlemilk community - the Jeely Early Years Centre and the custom built Jeely Playzone Playcentre (both centres of excellence) - and Glasgow/surrounding local authority areas via our Jeely Stay & Play and Jeely Pop-up Play sessions which take place in partner sites, outdoor spaces, woodlands and Primary Schools. Our mission is to increase life chances and opportunities for children, adults and the wider community. We encourage children, adults, families and groups to value themselves as being part of society and having something to offer in return. Our vision is one where children and adults have improved self confidence and self-esteem and are able to make positive changes in their lives, both now and in the future. In the Charity’s 50th year it continues to face ever changing and challenging landscapes. Now more than even, a well-functioning digital presence is desperately needed in order to meet and grow demand for our services, maintain relationships with existing supporters and attract new investments and models. www.jeely.org.uk Problem Provide information on the problem you are trying to solve from the point of view of the people you help. This is not the solution. Stakeholders needs are not being met from our digital platforms – the most pressing being a functioning Jeely Piece Club website. Internal stakeholders are unable to implement solutions due to resource capacity. - Funders, donors, supporters, service users (current and potential) see limited information at present online. They require up to date, easily accessible access to information and services from our digital platforms. For example funders, donors, supporters need to be able to see practical and regulatory information about our Charity (history, accounts, annual reports, services etc) but also the impact, outcomes and returns on their investments (and potential investments) easily. They need to be able to understand what is unique and special about the Jeely from our website and are unable to do so at present. - Service users (parents/carers.schools/groups) can only book play sessions online at present and need to rely on a single social media channel (facebook) or phone to find out what is on. They require up to date easily accessible information on service provision (activities by age/location/date/time) along with the functionality to book and pay for services online. Scope for future developments should come in time. - Child users needs are not being met. They need to see fun, engaging content which makes them want to visit and repeat visit the Jeely. - Job seekers are not being offered a view on how great the Jeely is as somewhere to work. Recruitment methods are outdated and should be brought online for ease of use to make the process as simple as possible for job seekers. - Jeely staff teams are not able to amend services and update content easily. They need an accessible, easy to use tool to provide up to date information on their service areas to all stakeholders, they will likely require training and documentation on this too. They need to be able to monitor and manage the success of their content. They need to be able to (individually and collectively) understand user behaviour and analytics in order to provide the best targeted content for their audiences. They cannot easily at present gain and offer marketing tools to increase user numbers. - The Jeely Piece Club does not have the internal resources available to provide a cost effective, easy to maintenance and service website solution and web-based services which are sustainable in an ever-changing financial climate with extremely limited staff resources. They Jeely does not have a website solution which can cater for current needs, some scope for immediate future capabilities and better facilitates a joint up approach with our social platforms. Security and safety of both staff and end users needs to be considered. - Work has already taken place (consultation with service users, website wireframe etc) which we cannot take forward ourselves and needs external support to implement (see attached). Your impact How many people do you help in a year? We have over 27,000 interactions with children, parents and carers each year.

Current State Provide a summary of what happens now - What do you do currently? We have what was meant to be a temporary 6 month make do web presence at jeely.org.uk which has stayed live much, much longer than anticipated (4 ½ years). Over these years various staff members have been responsible for updating bare bones content and the original layout and styling has gone awry. This makes it difficult to add new content as templates, formatting and style sheets have been compromised. Internal resources available are non-existent at present. The current web presence allows for basic mandatory /regulatory info presentation and booking provision (playzone) only. Has anything new already been tried internally? We have already been through a process of commissioning and operating a fully functioning website which served all our stakeholders needs and was successful (same functionality, look and feel of The Yard’s website https://theyardscotland.org.uk/). However, once COVID hit we had to cut back on expenditure and the Board cut the website. It’s therefore really important that the problem is solved with a solution which is affordable to the Charity in the longer term. - Who are the stakeholders (people or teams affected)? See ‘problem’ - Internal stakeholders? Senior Management team and key members of each department. - Do you have qualitative and quantitative data about what really happens? - What skills might be needed in your org and are they available? Content management, copywriting, video/graphic editing. We rely on charity discounts for software and any solution to the problem should follow suit. (Charity licensing conducted by Jeely).

Current Technology Provide list of relevant current systems (e.g. M365, SharePoint, G-Suite, a CRM, anything else). Current web page and booking system uses Wix. SAAS models in operation, Microsoft 365. Xero. Canva.

Goal - What is the specific outcome you want to accomplish with this project (from the perspective of the people you support) An accessible, compliant website which meets the needs of all stakeholders. - How will you measure the success of the project? Live’ website – need to work to determine performance goals (TBD) - What is inside and outside of scope for this project? Contact with key personnel only. - Any specific goals to help you achieve this outcome? Set stages throughout the build for check in with developers progress - What is the reason for choosing this issue (versus others)? - We’re very conscious of the need to have an engaging Digital and Social media connection with the local community and potential funders. We know that when making funding applications our website could be the ‘hook’ which drives additional attention and willingness to find out more about us and how they may be able to help us. - Are all the stakeholders in agreement on your goal? - Yes, all Trustees are supportive of our plans and aspirations to develop our digital media capability - Is there a target timescale for the project? - Complete by end of Q1 2026

Barriers to Project - What constraints might prevent us from reaching the goal? - Time/money/people – as above - Do you have any planned holiday in the next 3 months? - Yes, varied – try our best to fit in with any support and timelines being offered – we are committed to getting a solution as quickly as possible - Does the contact work part-time or full time? - Elaine McKenna & Michelle Cleland are both full time

What conditions exist? (Elaine to support) - Will access to internal systems or sensitive/commercially sensitive information be required (requiring checks/NDAs). Note: STA can provide electronic NDAs and basic volunteer checks. Further checks must be provided by the charity/social enterprise. Depends upon technology/security/integration of platform/solution being suggested. Do STA perform due diligence on volunteers? - Have you any specific technical requirements for a solution? Depends upon solution being offered and scope they can provide - Have you any budget for ongoing licence costs/3rd party charges if any? Limited budget available. - Will you be able to support the solution service for medium or long-term use? Hopeful that any solution is manageable as described above. We are aware that there may be a middle ground in terms of solutions vs running costs/internal resources available from us going forward.

Useful Documents If the charity provides other documentation, please list here so all volunteers are aware of the information shared so far. Website wireframe (attached)

Marketing Permissions (YES/YES with prior approval - please delete as appropriate) By working with Scottish Tech Army, you agree to our standard marketing process: project launch and completion posts based on submitted scope and outcomes, plus optional case study production. If you require advance review of any social media content we prepare, please let us know at the start of your project.